CS-250 Software Development and Lifecycle

2-5 Journal Scrum Master

11/16/2024

Michael Wood

Professor: Tammy Morrison

\

Establishing Scrum is the responsibility of the Scrum Master. They accomplish this by aiding with the Scrum Team and the company, assisting everyone in understanding Scrum philosophy and practice. A Scrum Master is far more than this. The Scrum Master's role is complex and multifaceted. Scrum Masters require soft skills to coach and mentor members of the Scrum Team and others in the business, as well as raise awareness of Scrum and enable better agility. Scrum Masters are responsible for ensuring the success of their teams, which frequently entails providing them with one-on-one or group support. They might lead activities, offer advice, or assist individuals in reaching their own conclusions.

I am going to separate the Scrum events separately at first to better define my ideas and the benefits of each one. After that I will respectively define the overall benefit of the process for the team and in conclusion explain the steps that I as the Scrum Master will take to ensure that the team meets not only the goals of each event but complete the overall goal and product for the Product Owner and the Client.

Sprint Planning:

- Introduction:

The Scrum Master, who serves as the event facilitator, opens by introducing everyone, outlining the meeting's goal for those invited by the Scrum Team, and displaying the agenda. Approx. (5–10 minutes)

- First Topic: Why?

The product owner takes the lead, gives a summary of the product, and reminds everyone of the current product goals and the long-term objective. They arrive ready and offer a preliminary Sprint Goal. In this case: a completed web-based software product within five weeks Approx. (10–15 minutes)

- Topic Two: What?

The Product Owner and Developers swiftly review the Product Backlog. After the last Product Backlog Refinement session, the Developers should have contributed to refining the Product Backlog by quickly spending time on final clarification and potential adjustments. Approx. (30 min)

The developers choose a list of PBIs they think they can finish by the end of the sprint after estimating how much capacity they think they can devote to creating the increment throughout the sprint. This step of sprint planning is finished if those PBIs appear to be adequate to meet the sprint goal that the PO has suggested.

Otherwise, the PO and Developers cooperate to create a revised Sprint Goal that is more aligned with what the Developers can deliver. Approx. (15-30 min)

- Topic Three: How?

The Developers collaborate to establish an executable plan for delivering the Increment. They self-organize around how to best do this. It is unnecessary to construct a detailed Sprint plan. Instead, the Scrum Team should anticipate emerging opportunities and be willing to modify their plan as they learn. It is probably enough to have a concept of what each Developer will do in the next two or three days. During this stage of Sprint Planning, the PO is not required. However, it is preferable if they are present to answer queries or clarify consumer requirements. Approx. (30-45 min)

- Before Closing: Clarification

Ask the client if there are any questions or concerns with the Team’s plan up to this point. If there are no questions move onto closing the meeting, otherwise answer client’s questions and concerns and possibly go back to the what topic and/or how topic and reform to meet the client’s wants and needs. Once the client is in agreement and is satisfied with the plan move onto closing the meeting.

- In Closing Sprint Planning

The Scrum Master expresses gratitude to the participants for their contributions and officially ends the event. (5 min)

- According to agile42.com and their tips for Sprint Planning they say: The Sprint Planning is not supposed to be a “surprise party” for the Developers. It is not meant to be the first time they look at the PBIs which are candidates to be pulled into the Sprint. Developers usually spend 10% of the Sprint capacity to work on refining the PB and look ahead at what might come in the next Sprints. Otherwise, the risk that the Sprint Planning becomes an endless death march is very high (Simone, G. D. (2022, January 6).

Daily Scrums:

- During the Daily Scrum, the developers take a 15-minute break, assess their current status in relation to the Sprint Goal, and decide as a team what each developer must do most urgently over the course of the next day to move closer to the goal. This is not just any synchronization meeting; it is a planning meeting. If the developers are waiting for the Daily Scrum to communicate with one another then there is a larger problem that needs to be addressed.

- It is crucial to keep the discussion focused on the most crucial Sprint Backlog items rather than people listing their accomplishments. A status report meeting is not what the Daily Scrum is. The SM should assist in establishing the ideal setting to support candid communication, spot roadblocks, and facilitate prompt decision-making.

- Every working day at he same agreed upon time with a maximum duration of 15 minutes

- The sole activity that the developers are in charge of themselves is the Daily Scrum. The SM's job is to coach and instruct the developers so they can use it on their own.

- The developers choose the structure and how it will be operated.

- If necessary, an updated Sprint Backlog may be created to better suit the needs of the product and everyone involved.

Backlog Refinement:

Product backlog refinement is the process of taking large concepts, a lot of work, and ambiguous requirements and turning them into work that a scrum team can take on and turn into useful value increments each sprint. Sprint planning encompasses more than just determining which product backlog item (PBI) will be worked on (The What) and developing a sprint goal (The Why). Making the plan to create those PBIs (The How) is another aspect of it. To complete The How in sprint planning, the team requires time.

It is difficult to prepare items in the product backlog for a sprint. Product backlog refinement is the process of taking a backlog item and making sure the scrum team can finish it in a sprint, producing a useful value increment. A continuous process that sets the stage for upcoming sprints is product backlog refinement. Avoid starving the team and allow the product owner some leeway in case something happens that stops the refinement process, like illness, stakeholder meetings, or vacations.

Increase value by refining frequently and early.  Of the various activities involved in product backlog refining, the Backlog refining Meeting is by far the most well-known. This clarifies why refining is frequently regarded as an occurrence.

Sprint Review:

- The opportunity to examine and modify the product in front of users, stakeholders, and consumers is provided by the Sprint Review. The conclusion of the Sprint is when it will occur.

- Customers, stakeholders, and users, as well as the entire Scrum Team (Product Owner, Developers, and Scrum Master) will be participants. The Scrum Master typically facilitates the event.

- As the facilitator, the SM welcomes everyone to the event. Participants, who may include users, stakeholders, and consumers, are explained the meeting's goal. Next, they display the meeting's agenda. Approx. (5–10 minutes)

- When it comes to progress, budget, and next actions, the PO takes the lead and gives an overview of the product's status. The Product Goal is emphasized, and the Sprint Goal that the developers were attempting to accomplish is explained. Approx. (10 minutes)

- To show the increment, the PO lets the developers take the stage. Instead of a PowerPoint presentation of the team's work, this is a practical demonstration of the finished product. The scenarios outlined in each PBI's acceptance criteria are often reviewed by developers. While the developers and product owner watch how users or customers interact with the increment, some teams even let users or customers test the product themselves. Approx. (30 minutes)

- While the Scrum Team continues working to incorporate pertinent comments into the Product Backlog, users, stakeholders, and customers may depart the meeting at this time. They can just take notes to handle the input in one of the next Product Backlog Refinement sessions if it relates to anything that will not affect the next Sprint. To prepare for the next Sprint Planning, the Scrum Team will conduct a brief Product Backlog Refinement session during the Sprint Review if the feedback has the potential to impact the next Sprint Goal. (30 minutes)

- After expressing gratitude to everyone for their contributions, the Scrum Master formally ends the meeting. Approx. (5 minutes)

Sprint Retrospective:

The sole Scrum activity that is only available to the Scrum Team is the Sprint Retrospective. The goal is to establish a secure environment where all members of the Scrum Team can freely communicate their opinions and insights. The event's goal is to evaluate the previous Sprint's performance and devise strategies to improve its efficacy and quality.

- Prepare the scene

- Collect information

- Create insights

- Make a decision.

- End the retrospective.

Each stage plays an intricate part in the Scrum, one not any more or less important than the other. I am going to explain it as if it were a living entity because in some ways it is. Sprint Planning is where the idea comes to life. The Daily Scrums is how the team keeps the idea alive. The Backlog Refinement is the changes needed to not only keep the idea alive, but also adjust the idea to better survive for a better lack of terms. Sprint Review is where you get to show off the idea that the team brought to life and how it works. Finally, the Sprint Retrospective is where the team can  look upon not only the teams downfalls but also the successes that brought the idea to life and how to better create the next product or idea.

The overall process is so successful because there is a lack of micromanagement. People get to bring their talents together as equals in a working environment. Everyone is an equal and should be treated as such, which boosts morale, which creates a better workplace. Even though the process is linear in some aspect, it is not rigid, therefore it gives way to change and promotes thinking outside the box for solutions.

I believe the best thing that I can do as a Scrum Master is to support the team and treat everyone as equals. You give respect, you get respect. To push but not rule. If need be, get my hands dirty and work with the team, side by side if need be. Promote being a team player that one of us is not greater than another. Allow the team to come to me any problem no matter how big or small and be open-minded to help them when needed. Help with creating solution and not just giving orders. Listen to their thoughts and ideas. Never forget that there is no “I” in team.

REFERENCES:

Scrum.org. (2024). What is a Scrum Master? Scrum.org. https://www.scrum.org/resources/what-is-a-scrum-master

Simone, G. D. (2022, January 6). A Practical Guide to the five Scrum Events. Agile42. https://www.agile42.com/en/blog/scrum-events

Bancroft-Connors, J. (n.d.). What Is Product Backlog Refinement in Scrum? | Scrum Alliance. Resources.scrumalliance.org. https://resources.scrumalliance.org/Article/product-backlog-refinement