# CS 250 Agile Team Charter

Michael Wood

11/17/2024

To complete this template, replace the bracketed text with the relevant information.

## SNHU Travel

| ## Item | ## Response |
| --- | --- |
| Business Case/Vision (value to attain) | Extend SNHU Travel presence to customers and possible future customers with a newly developed travel software with new tools and abilities for new and existing customers. |
| Mission Statement (result to accomplish) | Create travel software for SNHU Travel that provides the latest and greatest deals on vacation packages to reach and gain a larger audience and customer portfolio throughout the United States. |
| Project Team (team members and roles) | - Amanda (Client) - Christy (Product Owner) - Ron (Scrum Master) - Nicky (Developer) - Brian (Tester) |
| Success Criteria | Start date: 11/11/2024 Expected completion date: 12/16/2024 Final deliverable: A working web-based travel booking software that is accessible and convenient for the customer and future customers alike. Key project objectives: - Completion of successfully working software within five weeks - Remain within the business’s budget - Main priority is to care for client’s satisfaction and fulfill their needs |
| Key Project Risks | - Failing to meet client’s deadline - Being able to fulfill client’s needs within budget - Finding and creating a great cohesive team to create software - Possible lack of communication within the project team |
| Rules of Behavior (values and principles) | - Respect other team members first and foremost - Meetings will be limited to 15 minutes at a time - Own your mistakes and learn from them - Provide and receive constructive criticism - Communicate not only by talking but by listening to other team members - Criticize the idea and not the person (Don’t make it or take it personal) - All decisions need to be made as a team not as just individuals |
| Communication Guidelines (scrum events and rules) | - Allow other team members to speak without interruption (wait your turn) - Show up on time and daily for meetings. If you are not able to make it to a meeting or are going to be late for the meeting, please notify the team immediately. (The team is relying upon you just as you are relying upon them) - Bring an open mind and your full attention to the meeting - Respect each other and their space. - Clearly communicate your thoughts and ideas and check other team members for understanding and clarity. |

References:

Zapata-Jaramillo, C. M., & Yepes-Palacio, D. E. (2024). Representation of some principles of the Agile Manifesto in the Semat Essence Kernel. Scientia et Technica, 29(1), 41–48. https://doi.org/10.22517/23447214.24241

Tabassum, M., Raziq, M.M., Allen, M., Sarwar, N. and Golra, O.A. (2024), "Exploring emergent leadership in agile teams: network dynamics, roles and skills at the individual level", Business Process Management Journal, Vol. 30 No. 5, pp. 1615-1637. https://doi.org/10.1108/BPMJ-02-2024-0110